## Slide 1: Clothes Shopping Application
Prepared By: Ruchira Patil
Date: 18/06/2022

## Slide 2: Problem
In todays fast-pace world, the demand for convenient and personalized clothes shopping is increasing.
Customers are looking for efficient ways to browse, select and buy the clothes.
The clothing retailers and the brands are eager to meet the customers preferences and are seeking effective solutions in order to provide the customers with seamless shopping experience.
But with this, there are multiple issues that the current applications are facing.
The user interface is not that user friendly.
Complex navigation is there.
Also there is limited options to search and filter.
Poor product presentation is another issue.
Not giving proper information related to the sizes.
Takes a lot of time to load pages.
Also facing difficulty in exchange or return of the product.
The payment gateway are not that secure.
There are only few mode of payments available.

## Slide 3: Purpose Statement(Goals)
To address the challenges mentioned previously, and also to provide seamless experience for both the customers as well as for the clothing retailers, we aim to develop a comprehensive Clothes Shopping Application.
To enhance the user experience.
To give a wide range of options to filter.
To give multiple payment modes.
Also make the exchange or return process easy for the customers.

## Slide 4: Project Objectives
Solution Prototyping and Testing- Develop the prototypes, and conduct a rigorous testing to ensure the functionality and usability.
Implementation- Successfully implement the solution, train the users and technical staff and generate a support process.
Objective- Enhance the user experience through effective user interface design and efficient shopping process.
Objective- Ensure that confidentiality of the customers data is maintained efficiently.

## Slide 5: Success Criteria
SMART Objectives-
(S)Specific- To implement a Cloths Shopping Application with a seamless experience for customers as well as for the clothing retailers.
(M)Measurable- The success can be measured through various points such as no.of orders processed, customer ratings, feedbacks.
(A)Attainable- Implementing such application with proper planning, proper collaboration with the stakeholder, developing a system that meets customer and clothing retailers needs.
(R)Realistic- To create the application with seamless experience to the customers that aligns with the current process.
(T)Timebound- Setting specific time for implementing the functionalities, implementing the functionalities with highest priority first, define milestones for implementing functionalities in specific time.

## Slide 6: Method / Approach
Sprint-
The entire agile project is broken down into sprints or iteration.
Sprint is a fixed amount of time, where the scrum team delivers a feature.
At the end of each sprint, the team delivers a working piece of software.
Sprint can be of minimum 2 weeks to maximum one month.
This duration of sprint is to be decided at the beginning of the project.
Sprint breaks down the project into small modules.
Sprint 1- Project Setup and Planning
Sprint 2- User Authentication
Sprint 3- Product Catalog Management
Sprint 4- Shopping Cart Functionality
Sprint 5- Checkout Process
Sprint6 – User Reviews and Ratings
Sprint7 - Responsive Designs and Testing
Sprint8 - Deployment and Maintenance

## Slide 7: Method / Approach
Sprint Planning Meeting-
Sprint Planning Meeting is taken at the beginning of each sprint.
This meeting involves the entire scrum team.
This meeting is conducted at the start of each sprint to decide what that team is going to deliver at the end of the sprint.
The Product Owner gives the product backlogs.
Here the Product Owner also identifies the goals and the outcomes.
The development team predicts how much work they can complete in the sprint.
The sprint goal is also decided.
Sprint goal is the objective that a particular sprint should deliver.

## Slide 8: Method / Approach
Time-Boxed Duration-
It is a scheduling strategy that sets time limit for a task.
And that task should be completed in that given time.
Each sprint can last for 2-3 weeks.
Sprint 1- Project Setup and Planning – 2 weeks
Sprint 2- User Authentication – 2 to 3 weeks
Sprint 3- Product Catalog Management – 3 to 4 weeks
Sprint 4- Shopping Cart Functionality – 2 to 3 weeks
Sprint 5- Checkout Process – 2 to 3 weeks
Sprint6 – User Reviews and Ratings – 2 to 3 weeks
Sprint7 - Responsive Designs and Testing – 3 to 4 weeks
Sprint8 - Deployment and Maintenance – 2 to 3 weeks

## Slide 9: Method / Approach
Defined Goal-
There is a clear goal or objective that is to be delivered for that specific sprint.
The goal is to develop a system which will give seamless experience to the user.
Daily Stand-Up Meetings-
It is a time box meeting for about 15-20 min.
The daily scrum meetings should be as small as possible.
The daily scrum meetings discuss what that particular team member has accomplished, what is the team members plan to complete, and what are the issues that team member is facing in the work.

## Slide 10: Method / Approach
Sprint Review Meetings-
At the end of each sprint, a sprint review meeting is conducted.
The development team presents with the work that have been completed during the sprint.
In Sprint Review Meetings the team will present a simple demo to the owner.
The purpose is to gather the progress and also identify the places of adjustments to be done in the product backlog.
Sprint Retrospective Meeting-
Sprint Retrospective Meeting is conducted immediately after Sprint Review Meeting.
Here the team will address the issues that occurred in each sprint.
In this meeting, there is discussion about what went wrong in the sprint, what are the improvement areas, what are the areas that went well.
This will help the team what all things they should not repeat in the next sprint.

## Slide 11: Resources
People-
Stakeholders from the clothing retailers
Fashion designers
Developers
Testers
Project Manager
people who are specialized in system integration
Database Administrator
Time- Implementation within 10 months.
Budget-
Hardware
Software
Training sessions should not exceed 10 Lakhs.
Other-
Travelling expenses if we have to travel for gathering requirements, conduct training sessions.

## Slide 12: Risk And Dependencies
Dependencies-
The success of cloths shopping application depends upon effectively addressing the user concerns, ensuring the smooth transition, good support team in order to help the user to navigate through the new system, having responsive and knowledgeable support team
Risk-
Usability issues- If the interface is difficult to operate, then the customer may not be able to navigate to different pages.
User Resistance- If the customer is resistant to change.
Market Competition- If there is similar system available in the market, then this can lead to loss.
Security- The application contains sensitive data of the customers like address, phone number, bank details, etc.
So the security mechanism must be good in order to protect the data.
Customer Experience- Any issues while using the application like taking long time to load page, issues in processing order, payment gateway issue can lead to immense customer dissatisfaction.
Scalability- If the system is not designed to handle increasing number of the orders, increasing number of customer registering.
Technical Challenges.
ROI(Return of Investment).

## Slide 13: Thank you
Project Sponsor- Mr. ABC
Project Manager- Mrs. XYZ